WEDE5020POE

Website Project Proposal

Radiance Hair Studio

Full Name: [kady soumahoro]

Student Number: [ST10524275]

Subject: Web Design (WEDE5020)

Date: 12 August 2026

# Table of Contents

Table of Contents	2

Website Project Proposal: Radiance Hair Studio	3

1. Organisation Overview	3

2. Website Goals and Objectives	3

3. Current Website Analysis	3

4. Proposed Website Features and Functionality	3

5. Design and User Experience	4

6. Technical Requirements	4

7. Timeline and Milestones	4

8. Budget	5

9. References	5

# Website Project Proposal: Radiance Hair Studio

## 1. Organisation Overview

- Name: Radiance Hair Studio

- History: Founded in 2021 in Sandton, Johannesburg, Radiance Hair Studio grew from a single-chair studio into a six-stylist salon offering cutting, colouring, and natural hair care.

- Mission: To help every client look and feel confident and represented through creative, personalised styling in a welcoming, inclusive space that celebrates individuality.

- Vision: To become Gauteng's go-to boutique studio for bold, camera-ready self-expression, recognised for quality, creativity, and community.

- Target audience: Gen Z clients aged 18-27 in greater Johannesburg who are digitally native, style-conscious, and drawn to brands with authentic social media presence, instant booking and shareable, photo-ready results (Sorbet, 2026).

## 2. Website Goals and Objectives

- Goals: drive online bookings, spotlight stylist work through short-form video and photo content, grow visibility on Instagram and TikTok, and boost footfall from a younger, trend-driven client base.

- KPIs: 40% increase in online bookings within six months; 35% growth in social-media-driven website traffic; average session over two minutes; 20% visit-to-booking conversion rate.

## 3. Current Website Analysis

- The salon currently relies only on a Facebook page with over 3,000 followers, but has no dedicated website, meaning mobile-first Gen Z clients cannot browse services, check pricing or book instantly (Pinterest, 2026a).

- Weaknesses: no online booking, no service or pricing information, poor mobile experience, and low visibility on the search and social channels Gen Z uses to discover salons.

- Improvement areas: a dedicated, mobile-first site with integrated booking and stronger SEO.

## 4. Proposed Website Features and Functionality

- Home page with hero banner and promotions

- About Us page detailing history, mission and team

- Services and pricing page

- Online booking and appointment system

- Scrollable stylist portfolio and gallery with embedded reels

- Contact page with map, client reviews and an embedded Instagram feed

- Blog for hair-care tips and promotions

## 5. Design and User Experience

- Colour Scheme: rose gold, charcoal and cream, chosen for an elegant, warm feel (see palette below).

- Typography: Montserrat for headings and Lora for body text, giving clear visual hierarchy and easy readability.

- Layout and Design: a clean, image-led, minimalist grid with prominent calls to action.

- UX considerations: intuitive navigation, mobile-first responsiveness, fast load times, thumb-friendly calls to action, and accessible colour contrast, suited to Gen Z's fast, visual-first browsing habits (Pinterest, 2026b).

- A low-fidelity wireframe will be developed to visualise the homepage layout: header and navigation, hero image, services preview, testimonials, and footer.

Proposed colour palette:

| Rose Gold #B76E79 | Charcoal #2E2620 | Cream #FDF6F0 |
| --- | --- | --- |

## 6. Technical Requirements

- Hosting: a local South African hosting provider for fast, reliable local load times.

- Domain name: www.radiancehairstudio.co.za

- Languages and frameworks: HTML5, CSS3 and JavaScript, built on a WordPress CMS with a booking plugin for easy self-service updates.

## 7. Timeline and Milestones

- Weeks 1-2: Research and planning

- Weeks 3-4: Wireframing and visual design

- Weeks 5-6: Development and content population

- Week 7: Testing and quality assurance

- Week 8: Launch and post-launch review

## 8. Budget

- Domain and hosting: R1,500 per year

- Website design and development: R12,000 once-off

- Booking system plugin: R2,000 per year

- Ongoing maintenance: R800 per month

- Estimated first-year total: approximately R25,100

## 9. References

- Sorbet (2026) Sorbet: Hair, nail and beauty salons. Available at: https://www.sorbet.co.za (Accessed: 6 August 2026).

- Pinterest (2026a) Balayage braids. Available at: https://za.pinterest.com/pin/1009791547715492971/  (Accessed:12 august 2026).

- Pinterest (2026b) Men's braids. Available at: https://za.pinterest.com/pin/1829656093956560/ (Accessed:12 august 2026).

- Pinterest (2026c) Different braiding styles. Available at: https://za.pinterest.com/pin/24558760465434870/ (Accessed:12 august 2026).

- Pinterest (2026d) Wigs. Available at: https://za.pinterest.com/pin/4644405861399073/  (Accessed:12 august 2026).

- Pinterest (2026e) Dye hair. Available at: https://za.pinterest.com/pin/1759287348490654/ (Accessed:12 august 2026).

- Pinterest (2026f) Locs. Available at: https://za.pinterest.com/pin/2462974792307786/ (Accessed:12 august 2026).

- Canva (2026) Studio logo. Available at: https://www.canva.com/design/DAHRg_9vR-M/L_HjSgtQSeVIdfpFCxO35g/edit (Accessed:12 august 2026).